## Slide 1: NFT Project

## Slide 2: Project Planning and Setup - Instructions: - Create a shared folder in Google Drive or GitHub to keep your project files together. - Use Trello or a similar tool to organize tasks and see who is working on what. - Pick a chat app like WhatsApp to stay connected with your team.

## Slide 3: Collecting GIS (Geographic Information System) Data using ArcGIS Tools - Instructions: - Sign up for ArcGIS Online and explore its capabilities. - Learn how to use ArcGIS Notebooks to collect and analyze geographic data. - Create and execute Python scripts in ArcGIS Notebooks to fetch and visualize satellite data. - Download and store the collected images for further processing.

## Slide 4: Algorithm Development for NFT Conversion using Visual Studio Code - Instructions: - Set up Visual Studio Code for coding and ArcGIS Notebooks for scripting. - Research and design the NFT conversion algorithm. - Write Python code for the algorithm in ArcGIS Notebooks and Visual Studio Code. - Use the Pillow library to manipulate images and add metadata to create NFTs.

## Slide 5: Algorithm Testing and Optimization in Visual Studio Code - Instructions: - Test the algorithm using sample images and data in ArcGIS Notebooks. - Debug any issues in the algorithm using the debugging tools in both ArcGIS Notebooks and Visual Studio Code. - Optimize the code for performance by identifying and refining bottlenecks. - Collaborate with your team to find areas for improvement and optimization.

## Slide 6: User Interface Design and Development using Simple App Tools - Instructions: - Start with a simple app creation tool like Thunkable or Appy Pie. - Draw a sketch of how your app should look, with buttons for uploading images and creating NFTs. - Follow the tool's instructions to drag and drop elements to build your app's interface. - Experiment with adding buttons, text, and images to your app layout.

## Slide 7: App Integration and Full Process Testing - Instructions: - Integrate the NFT conversion algorithm from ArcGIS Notebooks into the app tool. - Configure the app to send images to the NFT algorithm and receive NFTs. - Thoroughly test the app's functionality by simulating user interactions. - Debug and refine the integration to ensure seamless communication.

## Slide 8: App Refinement and User Testing - Instructions: - Imagine your app as a bicycle – ride it to find any bumps or wobbles (bugs). - Share your app with friends or classmates and gather their feedback. - Use their suggestions to fix anything that seems confusing or broken.

## Slide 9: Documentation, Deployment, and Finalization
- Instructions:
- Write an easy guide for your project, explaining how it works step by step.
- Use your app tool's instructions to create an app package for Android or iOS.
- Share your app with friends or upload it to a testing platform to check if it works for others.
- Double-check everything, make sure it is all working well, and your project is good to go!